WORKS IN PROGRESS – JUNE 2026

EMBELLISHMENT WORKS


Planters

Swieqi road – works commenced – 3 planters have been completed – 14 remaining
Trees have been planted in two of the planters. Shrubs will be planted in the other planter.
The trees& shrubs are being donated by Project Green, and for this we thank them.

Triq Cannataci/Qantar – 2 planters will be built in the corners Cannatci / Qantar and trees will be planted beneath the pavement in Cannataci – road works have commenced.

Triq il Ghajn/Ktajjen – 2 small planters will be constructed next to the lotto office. works in progress

Planter in the corner Qasam/Wizna – design approved by TM. We have applied for DPF funding 


Embellishment in Triq l-Ibrag – we need to drop the original tender issued and re apply for revised works.


Vjal kulhadd 

We need to follow up what has become of this project.

Green Wall 

We are exploring the possibility of installing a Green Wall along the stairs that lead to the Council Hall


GARDENS

GNIEN MARIO TABONE 
Works on this garden have commenced.

GNIEN MAURICE CARUANA CURRAN
Hopefully works will resume and be completed during the coming weeks. 






GREENING / EMBELLISHMENT OF THE AREA BELOW FORT MADDALENA, IN THE CORNER MADLIENA ROAD/MADLIENA HILL

We need to conclude the designs/plans for the embellishment of this area. We have obtained the necessary funding for this project and we need to carry out works according to the funds available. We must also respect the time frames available.


INSTALLATION OF SHADES IN THE PLAY AREAS OF :

GNIEN MONS VICTOR GRECH
Adequate funds for this project have been obtained. Works are in progress and details with the supplier are being finailsed.

GNIEN ESPRIT BARTHET & GNIEN F X EBEJER
We have also obtained the necessary funding for the shading of the play areas of these gardens. The tender for the relative works will be issued shortly.






ROAD WORKS

TRIQ IL GHAJN - Works in triq il Ghajn are in progress.

Drainage works have been completed and works on the reconstruction of the pavements commenced.
The contractor has been asked to carry out trenching works all along Triq il Ghajn, into triq il Gwielaq and into Triq it Tiben. for the laying of electrical cables. 
Triq it Tiben was re surfaced a few years ago. We need to insist with Enemalta that the full width of the road will be re surfaced.

We understand that residents are experiencing difficult times on account of the inconvenience caused and the amount of dust that is produced. We thank them for their understanding, patience and cooperation. We regularly ask the contractor to minimise the inconvenience as much as possible.  


DRIS - Next road to be re built is triq id Dris



We need to push for re construction works in the following roads :


ROADS THAT ARE IN A TERRIBLE STATE

Triq Vidal
Triq il Horza
Triq Faxxina
Triq il Barmil – part of
Triq il Gogi
Triq l-Imghazel
Triq V Menville
Triq C Tridenti
Triq in Nofs
Triq G Lebrun


URGENT PATCH WORKS ARE REQUIRED IN :

Triq il Qasam – parts of

Triq l-Ibrag – parts of


DEAD END ROADS

It is very important that these dead end roads are made fully accessible, since this will help the traffic in the locality to flow better.

Triq li Stasija

Triq ir Ratal

ACCESSIBILITY & SECURITY IN TRIQ JOSEF KALLEJA

We need to step up our efforts to improve the accessibility and the Security in triq Josef Kalleja.
Too much time has lapsed and we do not see to have made any headway.








Repairs in triq l-Uqija

The situation in this road has deteriorated and it must be addressed. The heavy equipment that is working in this area on a regular basis has made matters much worse. 

Repairs to the Military Wall – Triq il Pont

Works on the Military Wall in triq il Pont, near the bridge that leads to Gharghur, are progressing Well.
These works are being carried out by Heritage Malta ad they involve the rebuilding of the retaining wall from the depth of the valley using a special stone which had to be specially manufactured. 
Recently, works on the project had to be stopped for about two weeks since the work force had to attend to other urgent work.

Noel Muscat
15.06.26

 


 
